# **MEETING MINUTES**

| **Meeting/Project Name:** | Football Field Reservation System | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Date of Meeting:** (DD/MM/YYYY) | 19/09/2017 | | **Time:** | | | 11:15 | | |
| **Minutes Prepared By:** | HuanPM | | **Location:** | | | FPT University | | |
| 1. Meeting Objective | | | | | | | | |
| * Review Report 2, Section 1 of Report 3 * Review Conceptual Diagram | | | | | | | | |
| 2. Attendance at Meeting | | | | | | | | |
| **Name** | | **Department/Division** | | **E-mail** | | | **Phone** | |
| Kiều Trọng Khánh | | Supervisor | | [khanhkt@fpt.edu.vn](mailto:khanhkt@fpt.edu.vn) | | | 0908133304 | |
| Mai Minh Quý | | Team Leader | | [quymmse61610@fpt.edu.vn](mailto:quymmse61610@fpt.edu.vn) | | | 0969377089 | |
| Trương Hữu Thành | | Team Member | | [thanhthse61493@fpt.edu.vn](mailto:thanhthse61493@fpt.edu.vn) | | | 0988670449 | |
| Phan Minh Huấn | | Team Member | | [huanpmse61860@fpt.edu.vn](mailto:huanpmse61860@fpt.edu.vn) | | | 0907191726 | |
| Phạm Trung Hiếu | | Team Member | | [hieuptse60874@fpt.edu.vn](mailto:hieuptse60874@fpt.edu.vn) | | | 01263158320 | |
| 4. Action Items | | | | | | | | |
| **Action** | | | | | **Owner** | | | **Due Date** |
| **Trừ điểm nhóm trưởng vì tội gián tiếp sỉ nhục thầy** | | | | | Kiều Trọng Khánh | | |  |
| Fix report 2:  1.2 Change word “server crash”, remove team member section.  1.3.2 Add Staff: review report  Field owner: edit word “CRUD” to be more user-friendly  1.3.4 Remove “manage each specific player..”.  1.3.5.1 Mobile requirements: CPU, RAM,...  Add story  2.3 Edit Mobile Application row.  3.2 Change where to refer to  3.3 Edit Deliverables for Scrum (for each sprint - example: 15 days, 2 weeks)  4.2 Remove fucntion <= 30 lines, class <= 500 lines, <= 5 parameters.  4.3 Change title “Down line…” | | | | | Mai Minh Quý, Trương Hữu Thành | | | 21/9/2017 |
| Fix report 3:  Rewrite users definition to be more user-oriented. | | | | | Phan Minh Huấn | | | 21/9/2017 |
| Fix conceptual diagram:  - Time slot: Is price needed in table?  - Edit relationship between Time slot and Match  - 1 Match - 2 Matching Request  - Table Time should connect to table Field Type instead of table Field | | | | | Mai Minh Quý | | | 21/9/2017 |
| - Application should display fields which have free time such as "Có 1 sân từ 15h30 tới 17h" | | | | |  | | |  |
| Application should let user choose Options:  - User choose play time first -> system displays fields (recommended by supervior)  - User choose location first -> system display free time frames | | | | |  | | |  |