# **MEETING MINUTES**

| **Meeting/Project Name:** | Football Field Reservation System | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Date of Meeting:** (DD/MM/YYYY) | 21/09/2017 | | **Time:** | | | 11:15 | | |
| **Minutes Prepared By:** | HuanPM | | **Location:** | | | FPT University | | |
| 1. Meeting Objective | | | | | | | | |
| * Review Conceptual Diagram * Review System Overview Use Case Diagram | | | | | | | | |
| 2. Attendance at Meeting | | | | | | | | |
| **Name** | | **Department/Division** | | **E-mail** | | | **Phone** | |
| Kiều Trọng Khánh | | Supervisor | | [khanhkt@fpt.edu.vn](mailto:khanhkt@fpt.edu.vn) | | | 0908133304 | |
| Mai Minh Quý | | Team Leader | | [quymmse61610@fpt.edu.vn](mailto:quymmse61610@fpt.edu.vn) | | | 0969377089 | |
| Trương Hữu Thành | | Team Member | | [thanhthse61493@fpt.edu.vn](mailto:thanhthse61493@fpt.edu.vn) | | | 0988670449 | |
| Phan Minh Huấn | | Team Member | | [huanpmse61860@fpt.edu.vn](mailto:huanpmse61860@fpt.edu.vn) | | | 0907191726 | |
| Phạm Trung Hiếu | | Team Member | | [hieuptse60874@fpt.edu.vn](mailto:hieuptse60874@fpt.edu.vn) | | | 01263158320 | |
| 4. Action Items | | | | | | | | |
| **Action** | | | | | **Owner** | | | **Due Date** |
| Trừ điểm Huấn vì ghi thiếu report. | | | | |  | | |  |
| Fix Conceptual Diagram:  - Should Matching request and Tour match be changed due to possibility of data explosion.  - System should send matching suggestion from 5 to 10 users by each batch (example 30 minutes) => Should create mapped table of tour match (tour match 10). | | | | | Mai Minh Quý | | |  |
| Fix System Overview Use Case Diagram:  - Change title of case Manage timeline, Get timeline  - Case Update price for field type should be a generalization of case Manage field type  - Change tittle of cases:  + Send report to Report  + Rating to Rate  + Create reservation request to Send reservation request  + Find field to Search field  + Sale statistics to Get sale statistics  - Edit case Calculate profit  - Get list opponents first then Confirm match => should use <extend> relationship between them  - Admin: manage account  - Staff: manage sales, view report | | | | | Mai Minh Quý, Trương Hữu Thành | | |  |
| When a user confirm, system should check if in that time he/she has a match already? | | | | |  | | |  |
| Focus on enhancing score calculation algorithm to be more suitable. | | | | |  | | |  |
| Research Flexibility Business Platform on fanpage and Wesport | | | | |  | | |  |