# **MEETING MINUTES**

| **Meeting/Project Name:** | Football Field Reservation System | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Date of Meeting:** (DD/MM/YYYY) | 26/09/2017 | | **Time:** | | | 11:15 | | |
| **Minutes Prepared By:** | Phan Minh Huấn | | **Location:** | | | FPT University | | |
| 1. Meeting Objective | | | | | | | | |
| * Review Database * Review Field Owner’s UI | | | | | | | | |
| 2. Attendance at Meeting | | | | | | | | |
| **Name** | | **Department/Division** | | **E-mail** | | | **Phone** | |
| Kiều Trọng Khánh | | Supervisor | | [khanhkt@fpt.edu.vn](mailto:khanhkt@fpt.edu.vn) | | | 0908133304 | |
| Mai Minh Quý | | Team Leader | | [quymmse61610@fpt.edu.vn](mailto:quymmse61610@fpt.edu.vn) | | | 0969377089 | |
| Trương Hữu Thành | | Team Member | | [thanhthse61493@fpt.edu.vn](mailto:thanhthse61493@fpt.edu.vn) | | | 0988670449 | |
| Phan Minh Huấn | | Team Member | | [huanpmse61860@fpt.edu.vn](mailto:huanpmse61860@fpt.edu.vn) | | | 0907191726 | |
| Phạm Trung Hiếu | | Team Member | | [hieuptse60874@fpt.edu.vn](mailto:hieuptse60874@fpt.edu.vn) | | | 01263158320 | |
| 4. Action Items | | | | | | | | |
| **Action** | | | | | **Owner** | | | **Due Date** |
| Fix Database: Table User: Primary Key should be Username instead of ID  Username max 20 characters  Password max 30 characters  Should split table User into 2 tables User and Profile for performance  Remove Tour\_match and User relationship in runtime (still show it in document)  Table Bill: friendly\_match, tour\_match value should not be null (example: [default value] 0000)  Table Rating: Relationship should be 1 to 0..n with table Comment  Table Vouncher: Vouchers should be distributed in code by system => Unnecessary to relate to table User  Misc: Use temporary table for manage free time (Reset after 1 day or week).  Table Field Owner + User = Account, define role | | | | | Mai Minh Quý | | | 28/9/2017 |
| It should have 20 to 30 users and at least 3 fields in database to demo core flows | | | | | Whole team | | | 28/9/2017 |
| Code Android application for manage user’s functions. | | | | | Mai Minh Quý, Phan Minh Huấn | | | 28/9/2017 |
| Demo core flow include payment | | | | | Whole team | | | 5/10/2017 |
|  | | | | |  | | |  |
|  | | | | |  | | |  |